## Slide 1: Summer 2015 Update
Tom Kulczewski
Director of Buildings & Grounds
920-563-7808
TomK@fortschools.org
September 17, 2015

## Slide 2: Summer 2015
Masonry Repair
  Barrie and Rockwell

## Slide 3: Summer 2015
Concrete
  Entrance at High School
  Safety Walk at Purdy

## Slide 4: Summer 2015
Sinks
  Rockwell / HS Commons

## Slide 5: Summer 2015
High School
  Re-lamp Competition Field
  Replace Auditorium Lighting Controls

## Slide 6: Summer 2015
Ash / At-Risk Trees
Removal completed
by August 28th

## Slide 7: Summer 2015
Interior Lighting
  Retrofit LED Bulbs in Existing Fixtures
  HS Pool

## Slide 8: Summer 2015
Floor Replacement
  Barrie Multipurpose Room
  Remove Tile / Asbestos
  Grind / Stain / Seal
  Polished Concrete
  No Wax / No Stripper / Clean with Water

## Slide 9: July 20, 2015
Barrie Elementary 7:00 am

## Slide 10: July 20, 2015
Barrie Elementary 8:00 am

## Slide 11: July 20, 2015
Barrie Elementary 1:00 pm

## Slide 12: July 20, 2015
Barrie Fire
  No Delay in School / Registration at Luther
  Every Inch of Surface on Main Floor Cleaned
  All Air Scrubbed
  All Ducts Cleaned
  Fiber Replaced
  Wiring / Lights Replaced in Room

## Slide 13: July 20, 2015 cont.
  Some HVAC Controls / Electric Switches Replaced
  Air Clearance Before Persons in Building (EMC) August 8th & 19th
  New Generator will be Installed
    Currently Have a Temporary Back-Up
  All Loose Contents in Generator Room a Loss

## Slide 14: Thank You, Contact Info
  Tom Kulczewski
  School District of Fort Atkinson
  Director of Buildings and Grounds
  201 Park Street
  Fort Atkinson, WI 53538
  920-563-7808
  tomk@fortschools.org